

**PROJECT STATUS REPORT**

**CIM-Project**

**Reporting period 21.03.2013 – 25.03.2013**

**Team:** MKSK

# CONTENTS

1. **Situation with intermediate results**

The problem and business domain has been fully understood, and the documentation finalized. The documentation of the software requirements is described by basic UML descriptive tools. The functionality of the software application has been cleared out and is ready to be transformed into UI design during next phase.

The documentation has been done with top to down approach, e.g. the consistency between parts of the documentation had to be strongly focused. The team worked together during common meeting and thus it was able to share ideas, correct one another, coordinate activities.

The software requirement analysis documentation has been produced.

The tasks remaining belong to next phases – UI and application design, and its implementation.

1. **Situation with the schedule**

The project continues according to the schedule. The team was able to save 39 hours on this phase and the ratio of not used hours against the used hours on the project is so far 59/41 percent. There has been over allocation from the beginning of the phase associated with learning activities of the team.

1. **Resources used**

The usage of hours are seen in following charts

1. **Problems**

**All minor problems during the project stem from on main one - the**

**5. An estimate on the progress, duration, and use of resources of the whole project, and a suggested decision for the steering group of actions to be taken.**

*“Give an estimate of the complete status of the project and describe how it relates to the project plan last approved. A proposal, from the project manager to the board, is required in the case of essential deviation from the project plan.”*

**6. Any other announcements or other matters.**